GOVERNMENT OF KHYBER PAKHTUNKHWA

DISTRICT GOVERNMENT MARDAN

INFORMATION TECHNOLOGY DEPARTMENT

FINANCIAL PROPOSAL

MARDAN SMART CITY

CITIZEN COMPLAINT MANAGEMENT PORTAL

| PROJECT REFERENCE | MSC-FP-2026-001 |
| --- | --- |
| Prepared By | IT Department, District Government Mardan |
| Submission Date | June 12, 2026 |
| Project Duration | 6 Months (July 2026 – December 2026) |
| Total Budget | PKR 3,875,000 /- |
| Classification | CONFIDENTIAL |

District Government Mardan  |  Mardan, Khyber Pakhtunkhwa, Pakistan

Tel: +92-937-xxxxxx  |  Email: it@mardan.gov.pk  |  Web: www.mardan.gov.pk

# 1. EXECUTIVE SUMMARY

The Mardan Smart City Citizen Complaint Management Portal is a flagship e-governance initiative of the District Government Mardan, designed to modernize and digitize the process of registering, tracking, and resolving citizen complaints. This proposal outlines the comprehensive financial plan for the development, deployment, and ongoing maintenance of this mission-critical platform.

The system is built on a cloud-native, microservices architecture deployed on Kubernetes (K3s), incorporating enterprise-grade security, high availability, and auto-scaling capabilities. The platform is designed to handle a minimum of 5,000 concurrent users with a 99.9% uptime SLA.

## 1.1 Project Highlights

| Attribute | Detail |
| --- | --- |
| Project Name | Mardan Smart City – Citizen Complaint Portal |
| Technology Stack | Node.js, React.js, PostgreSQL, Redis, Kubernetes (K3s), ArgoCD |
| Architecture | Microservices, GitOps, CI/CD Pipeline, Auto-scaling (HPA) |
| Security | Sealed Secrets, Gatekeeper OPA, Falco, NetworkPolicy, HSTS, MFA-ready |
| Performance | 1,333+ req/sec, p(95) < 1s @ 2,000 concurrent users |
| Deployment | On-Premises Server, District Government Data Center |
| Total Investment | PKR 3,875,000 (One-Time) + PKR 480,000/year (Maintenance) |

## 1.2 Strategic Objectives

- Provide a transparent, accountable, and accessible complaint management system for 400,000+ Mardan citizens

- Eliminate manual paperwork and reduce complaint resolution time from 30 days to under 7 days

- Enable real-time complaint tracking with SMS/Email notifications

- Generate data-driven insights for district administration and policy decisions

- Establish Mardan as a model smart city for Khyber Pakhtunkhwa

# 2. PROJECT SCOPE & DELIVERABLES

## 2.1 Core Modules

| # | Module | Description |
| --- | --- | --- |
| 1 | Citizen Portal | Web-based portal for complaint registration, tracking, and status updates with real-time notifications |
| 2 | Admin Dashboard | Administrative interface for complaint assignment, resolution management, and departmental workflows |
| 3 | Staff Module | Field staff interface for complaint investigation, photo upload, and resolution reporting |
| 4 | Analytics & Reporting | Real-time dashboards using Grafana with Prometheus metrics, complaint trends, and performance KPIs |
| 5 | Notification System | Automated email/SMS notifications via Bull queue with exponential retry mechanism |
| 6 | Security & Compliance | OPA Gatekeeper policies, Falco runtime security, Sealed Secrets, RBAC, Network Policies |
| 7 | DevOps & CI/CD | GitHub Actions pipeline, ArgoCD GitOps, automated Docker image builds and deployments |
| 8 | Backup & DR | Automated PostgreSQL backups, PVC snapshots, disaster recovery procedures |

## 2.2 Technical Architecture

- Frontend: React.js with Nginx (2 replicas, HPA: 2-10 pods)

- Backend API: Node.js/Express.js (4 replicas, HPA: 4-15 pods)

- Database: PostgreSQL 15 (StatefulSet with persistent storage, automated backups)

- Connection Pooling: PgBouncer (2 replicas, 100 pool size per instance)

- Cache Layer: Redis 7 with password authentication

- Monitoring: Prometheus + Grafana + Node Exporter

- Container Orchestration: K3s Kubernetes with ArgoCD GitOps

- Security: Falco, OPA Gatekeeper, Sealed Secrets, Traefik Ingress with TLS

# 3. HARDWARE PROCUREMENT COSTS

## 3.1 Primary Server Infrastructure

Based on the load testing results (1,333+ req/sec at 2,000 concurrent users, p95 < 1 second), the following server specifications are recommended for on-premises deployment:

| # | Item | Specification | Qty | Cost (PKR) |
| --- | --- | --- | --- | --- |
| 1 | Primary Application Server | Dell PowerEdge R740 / 2x Xeon Silver 4214R, 64GB ECC DDR4 RAM, 4x 1.8TB SAS HDD RAID-10 | 1 | 750,000 |
| 2 | Database Server (Dedicated) | Dell PowerEdge R640 / 2x Xeon Silver 4210R, 32GB ECC RAM, 2x 960GB SSD RAID-1 | 1 | 580,000 |
| 3 | Network Attached Storage (NAS) | Synology RS1221+ / 4x 4TB Seagate IronWolf NAS RAID-5 (10TB usable) | 1 | 280,000 |
| 4 | UPS (Online Double Conversion) | APC Smart-UPS 3000VA / 2700W, 230V, Tower | 2 | 120,000 |
| 5 | Enterprise Network Switch | Cisco Catalyst 2960-X 24-port Gigabit Managed Switch | 1 | 95,000 |
| 6 | Hardware Firewall | Fortinet FortiGate 60F Next-Generation Firewall | 1 | 180,000 |
| 7 | Server Rack Cabinet | 42U 800x1000mm Deep Server Rack with PDU and Cable Management | 1 | 75,000 |
| 8 | Rack Cooling System | Precision AC Unit 2-Ton for Server Room | 1 | 120,000 |
| 9 | Structured Cabling | Cat6A STP Cabling, Patch Panels, Wall Outlets – Server Room Setup | 1 | 45,000 |
| 10 | KVM Console | ATEN 8-Port KVM Switch with LCD Console 1U Rack Mount | 1 | 35,000 |
|  | HARDWARE SUBTOTAL |  |  | 2,280,000 |

# 4. SOFTWARE & LICENSING COSTS

## 4.1 Software Licenses

| # | Software / Service | Type | Qty | Cost (PKR) |
| --- | --- | --- | --- | --- |
| 1 | RHEL / Ubuntu Server LTS (OS) | Open Source (Free) | 3 | 0 |
| 2 | K3s Kubernetes (Container Orchestration) | Open Source (Free) | 1 | 0 |
| 3 | PostgreSQL 15 (Database) | Open Source (Free) | 1 | 0 |
| 4 | ArgoCD (GitOps) | Open Source (Free) | 1 | 0 |
| 5 | Prometheus + Grafana (Monitoring) | Open Source (Free) | 1 | 0 |
| 6 | SSL/TLS Certificate (Wildcard) | Annual License | 1 | 45,000 |
| 7 | Domain Registration (.gov.pk) | Annual – PKNIC | 1 | 5,000 |
| 8 | GitHub Enterprise / Organization | Annual License | 1 | 35,000 |
| 9 | SMTP Email Service (SendGrid/SES) | Annual – 50K emails/mo | 1 | 25,000 |
| 10 | SMS Gateway (Jazz/Telenor API) | Annual – 100K SMS/mo | 1 | 60,000 |
| 11 | Fortinet FortiGate Subscription (UTM) | Annual – Security Updates | 1 | 55,000 |
|  | SOFTWARE SUBTOTAL |  |  | 225,000 |

# 5. DEVELOPMENT & IMPLEMENTATION COSTS

## 5.1 Human Resource Costs

| # | Role | Level | Months | Monthly (PKR) | Total (PKR) |
| --- | --- | --- | --- | --- | --- |
| 1 | Project Manager | Senior | 6 | 150,000 | 900,000 |
| 2 | Backend Developer (Node.js) | Senior | 5 | 120,000 | 600,000 |
| 3 | Frontend Developer (React.js) | Mid-Level | 4 | 90,000 | 360,000 |
| 4 | DevOps / Kubernetes Engineer | Senior | 4 | 130,000 | 520,000 |
| 5 | Database Administrator (PostgreSQL) | Mid-Level | 3 | 100,000 | 300,000 |
| 6 | UI/UX Designer | Mid-Level | 2 | 80,000 | 160,000 |
| 7 | QA / Testing Engineer | Mid-Level | 2 | 75,000 | 150,000 |
| 8 | Security Specialist | Senior | 1 | 140,000 | 140,000 |
|  | DEVELOPMENT SUBTOTAL |  |  |  | 3,130,000 |

## 5.2 Implementation Activities

| # | Activity | Cost (PKR) |
| --- | --- | --- |
| 1 | Server Room Setup & Infrastructure Installation | 80,000 |
| 2 | Data Migration & Legacy System Integration | 50,000 |
| 3 | Staff Training (5-day intensive program – 20 staff) | 60,000 |
| 4 | User Acceptance Testing (UAT) | 30,000 |
| 5 | Go-Live Support & Hypercare (1 Month) | 50,000 |
| 6 | Documentation (Technical + User Manual) | 25,000 |
|  | IMPLEMENTATION SUBTOTAL | 295,000 |

# 6. ANNUAL MAINTENANCE & OPERATIONAL COSTS

## 6.1 Annual Recurring Costs (Year 1 – Year 3)

| # | Item | Annual (PKR) | Year 2 (PKR) | Year 3 (PKR) |
| --- | --- | --- | --- | --- |
| 1 | System Administrator (Part-time) | 180,000 | 190,000 | 200,000 |
| 2 | Software License Renewals (SSL, SMS, Email) | 170,000 | 175,000 | 180,000 |
| 3 | Internet Bandwidth (1Gbps Fiber – DataLink/PTCL) | 120,000 | 120,000 | 120,000 |
| 4 | Hardware AMC (Dell Server Warranty Extension) | 85,000 | 90,000 | 95,000 |
| 5 | Security Audits & Penetration Testing (Annual) | 75,000 | 80,000 | 85,000 |
| 6 | Electricity (Server Room – Estimated) | 60,000 | 65,000 | 70,000 |
| 7 | Backup Media & Off-site Storage | 20,000 | 22,000 | 24,000 |
| 8 | Contingency / Miscellaneous (5%) | 36,000 | 37,000 | 39,000 |
|  | ANNUAL MAINTENANCE TOTAL | 746,000 | 779,000 | 813,000 |

# 7. CONSOLIDATED BUDGET SUMMARY

## 7.1 One-Time Capital Expenditure (CAPEX)

| # | Category | Amount (PKR) |
| --- | --- | --- |
| 1 | Hardware Procurement | 2,280,000 |
| 2 | Software Licenses (One-Time) | 225,000 |
| 3 | Development & Human Resources | 3,130,000 |
| 4 | Implementation & Deployment | 295,000 |
| 5 | Contingency Reserve (10%) | 593,000 |
|  | TOTAL CAPEX | 6,523,000 |

## 7.2 Annual Operational Expenditure (OPEX)

| Item | Year 1 (PKR) | Year 2 (PKR) | Year 3 (PKR) |
| --- | --- | --- | --- |
| Annual Maintenance | 746,000 | 779,000 | 813,000 |
| TOTAL OPEX | 746,000 | 779,000 | 813,000 |

## 7.3 Total 3-Year Cost of Ownership (TCO)

| Cost Component | Amount (PKR) |
| --- | --- |
| Total CAPEX (One-Time) | 6,523,000 |
| Year 1 OPEX | 746,000 |
| Year 2 OPEX | 779,000 |
| Year 3 OPEX | 813,000 |
| TOTAL 3-YEAR TCO | PKR 8,861,000 /- |

# 8. RETURN ON INVESTMENT (ROI) ANALYSIS

## 8.1 Current Manual Process Costs (Annual)

| # | Cost Item | Annual Cost (PKR) |
| --- | --- | --- |
| 1 | Complaint Registration Staff (5 clerks × PKR 35,000) | 2,100,000 |
| 2 | Paper, Printing, Stationery | 180,000 |
| 3 | Physical File Storage & Management | 120,000 |
| 4 | Manual Follow-up Communication | 96,000 |
| 5 | Citizen Travel Cost (avg 3 visits per complaint) | 600,000 |
|  | TOTAL ANNUAL MANUAL COST | 3,096,000 |

## 8.2 ROI Calculation

| Metric | Value |
| --- | --- |
| Annual Savings (Manual Cost – OPEX) | PKR 2,350,000 |
| Payback Period | ~2.8 Years |
| 5-Year Net Savings | PKR 5,127,000 |
| ROI (5-Year) | 58% Return |

## 8.3 Intangible Benefits

- Improved citizen satisfaction and trust in government services

- Reduced corruption through transparent, trackable complaint handling

- Data-driven governance: complaint trends guide infrastructure investment

- Enhanced reputation of District Government Mardan nationally

- Replicable model for other districts in KPK

- Compliance with Pakistan Digital Pakistan Policy 2023

# 9. PERFORMANCE BENCHMARKS & SLA

## 9.1 Load Test Results (Verified)

The system has been rigorously load tested using k6 industry-standard tool with the following verified results:

| Metric | Target | Achieved |
| --- | --- | --- |
| Concurrent Users | 2,000+ | ✓ 2,000 VUs tested |
| P95 Response Time | < 3,000ms | ✓ 981ms (3x better) |
| Throughput | 1,000 req/sec | ✓ 1,333 req/sec |
| Error Rate | < 5% | ✓ 0.00% |
| Availability SLA | 99.5% | ✓ 99.9% (HPA + PDB) |
| Auto-scaling | 4-15 pods | ✓ HPA Verified |

## 9.2 Security Compliance

| Security Control | Standard | Status |
| --- | --- | --- |
| OPA Gatekeeper Policies (5 constraints) | CIS Kubernetes | ✓ Active |
| Pod Security Admission (Restricted) | PSS Level 3 | ✓ Enforced |
| Network Policies (Default Deny + Allow) | Zero Trust | ✓ Active |
| Sealed Secrets (Encrypted at rest) | NIST CSF | ✓ Deployed |
| Falco Runtime Security Monitoring | CNCF | ✓ Active |
| HSTS + Security Headers (Traefik) | OWASP | ✓ Configured |
| Account Lockout + Rate Limiting | OWASP Top 10 | ✓ Active |
| Automated Database Backups | ISO 27001 | ✓ Daily |

# 10. IMPLEMENTATION TIMELINE

| # | Phase | Start | End | Key Activities |
| --- | --- | --- | --- | --- |
| 1 | Project Initiation & Planning | Jul 2026 | Jul 2026 | Requirements gathering, server procurement, team onboarding, architecture finalization |
| 2 | Infrastructure Setup | Aug 2026 | Aug 2026 | Server room setup, K3s cluster installation, CI/CD pipeline, ArgoCD, monitoring stack |
| 3 | Core Development | Aug 2026 | Oct 2026 | Backend API, Frontend portal, Admin dashboard, Database schema, Authentication |
| 4 | Security Hardening | Oct 2026 | Nov 2026 | OPA Gatekeeper, Falco, NetworkPolicies, SSL/TLS, RBAC, Sealed Secrets |
| 5 | Testing & QA | Nov 2026 | Nov 2026 | Load testing (k6), UAT, security audit, penetration testing, bug fixes |
| 6 | Training & Go-Live | Dec 2026 | Dec 2026 | Staff training, documentation handover, pilot launch, go-live, hypercare support |

# 11. AUTHORIZATION & APPROVAL

## 11.1 Budget Approval Request

We hereby request the approval of the following budget for the Mardan Smart City Citizen Complaint Management Portal project as detailed in this proposal:

| Budget Category | Requested Amount (PKR) |
| --- | --- |
| Capital Expenditure (CAPEX) | 6,523,000 |
| Year 1 Operational Expenditure (OPEX) | 746,000 |
| TOTAL BUDGET REQUEST | PKR 7,269,000 /- |

## 11.2 Signatories

| Prepared By | Reviewed By | Approved By |
| --- | --- | --- |
| _______________________ IT Project Manager IT Department, Mardan Date: _______________ | _______________________ Director IT IT Department, Mardan Date: _______________ | _______________________ Deputy Commissioner District Government Mardan Date: _______________ |

# APPENDIX A: GLOSSARY

| Term | Definition |
| --- | --- |
| K3s | Lightweight Kubernetes distribution by Rancher, optimized for on-premises and edge deployments |
| ArgoCD | GitOps continuous delivery tool for Kubernetes that syncs application state with Git repository |
| HPA | Horizontal Pod Autoscaler – automatically scales pods based on CPU/memory metrics |
| PgBouncer | PostgreSQL connection pooler that manages database connections efficiently |
| Sealed Secrets | Kubernetes-native encrypted secrets management by Bitnami |
| OPA Gatekeeper | Open Policy Agent for Kubernetes admission control and policy enforcement |
| Falco | Cloud-native runtime security tool that detects anomalous behavior in containers |
| p(95) | 95th percentile response time – 95% of requests complete within this time |
| CAPEX | Capital Expenditure – one-time investment costs for hardware, software, and development |
| OPEX | Operational Expenditure – recurring annual costs for maintenance and operations |
| TCO | Total Cost of Ownership – combined CAPEX and OPEX over a defined period |

# APPENDIX B: RISK REGISTER

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Hardware delivery delay | Medium | High | Identify alternate vendors, order 4 weeks in advance |
| Power/connectivity outage | Low | High | Dual UPS, generator backup, redundant ISP |
| Security breach/cyber attack | Low | Critical | Falco monitoring, firewall, regular pen testing, incident response plan |
| Budget overrun | Medium | Medium | 10% contingency reserve included in budget |
| Staff turnover | Medium | Medium | Knowledge transfer documentation, retainer contracts |